## Slide 1: Chapter 5 Test Management
Author: PVANQUANG

## Slide 2: Content
Test Organization
Risks and Testing
Defect Management
Configuration Management
Test Planning and Estimation
Test Monitoring and Control

## Slide 3
Independent Testing - Level (K2)
(Low)
  Developers testing their own code
  Independent developers/testers within the development team or the project team
  Independent test team or group within the organization
  Independent testers from the business organization or user community
  Independent testers outsourced or external to the organization
(High)
5.1 Test Organization

## Slide 4
Independent Testing - Benefits - Drawbacks (K2)
5.1 Test Organization
Benefits | Drawbacks
Recognize different kinds of failures compared to developers | Isolation from the development team
Can verify, challenge, or disprove assumptions made by stakeholders during specification and implementation of the system | Developers may lose a sense of responsibility for quality
 | May be seen as a bottleneck
 | May lack some important information

## Slide 5
Independent Testing - Example (K2)
Which of the following statements is correct about "Independent Testing"?
a. Using dependent testers is not effective at finding defects.
b. Testing independence means that the person who tests the software is different from the person who develops it.
c. No independent testers means that the testers are working from outside the organization.
d. One of the benefits of independent testing is that the testers recognize different kinds of failures.
e. One of the drawbacks of independent testing is that developers may lose the sense of responsibility for quality.
A- a, b, c are correct; d, e are incorrect
B- a, b are correct; c, d, e are incorrect
C- b, d, e are correct; a, c are incorrect
D- b, e are correct; a, c, d are incorrect
5.1 Test Organization

## Slide 6
Task of test manager (K1)
Develop or review a test policy and test strategy for the organization
Plan the test activities by considering the context, and understanding the test objectives and risks
Write and update the test plan(s)
Coordinate the test plan(s) with project managers, product owners, and others
Share testing perspectives with other project activities, such as integration planning
Initiate the analysis, design, implementation, and execution of tests, monitor test progress and results, and check the status of exit criteria (or definition of done) and facilitate test completion activities
Prepare and deliver test progress reports and test summary reports
5.1 Test Organization

## Slide 7
Test Management – General (K1)
Adapt planning based on test results and progress
Support setting up the defect management system and adequate configuration management of testware
Introduce suitable metrics for measuring test progress and evaluating the quality of the testing and the product
Support the selection and implementation of tools to support the test process
Decide about the implementation of test environment(s)
Promote and advocate the testers, the test team, and the test profession within the organization
Develop the skills and careers of testers (e.g., through training plans, performance evaluations, coaching, etc.)
5.1 Test Organization

## Slide 8
Task of Tester (K1)
Review and contribute to test plans
Analyze, review, and assess requirements, user stories and acceptance criteria, specifications, and models for testability
Identify and document test conditions, and capture traceability between test cases, test conditions, and the test basis
Design, set up, and verify test environment(s), often coordinating with system administration and network management
Design and implement test cases and test procedures
Prepare and acquire test data
Create the detailed test execution schedule
Execute tests, evaluate the results, and document deviations from expected results
5.1 Test Organization

## Slide 9
Tester task – General (K1)
Use appropriate tools to facilitate the test process
Automate tests as needed (may be supported by a developer or a test automation expert)
Evaluate non-functional characteristics such as performance efficiency, reliability, usability, security, compatibility, and portability
Review tests developed by others
5.1 Test Organization

## Slide 10
5.2 Test Planning and Estimation

## Slide 11
Purpose & content of a Test Plan (K2)
Test planning activities:
Determining the scope, objectives, and risks of testing
Defining the overall approach of testing
Integrating and coordinating the test activities into the SLC
Making decisions about what, who, how, when
Scheduling of test analysis, design, implementation, execution, and evaluation activities, either on particular dates (e.g., in sequential development) or in the context of each iteration (e.g., in iterative development)
Selecting metrics for test monitoring and control
Budgeting for the test activities
Determining the level of detail and structure for test documentation (e.g., by providing templates or example documents)
5.2 Test Planning and Estimation

## Slide 12
Test Strategy and Test Approach (K2)
Analytical:
  Based on an analysis of some factor (e.g., requirement or risk)
  Examples: Risk-based testing
Model-Based:
  Based on some model of some required aspect of the product: a function, a business process, an internal structure, or a non-functional characteristic (e.g., reliability)
  Examples: business process models, state models, and reliability growth models
5.2 Test Planning and Estimation

## Slide 13
Test Strategy and Test Approach (K2)
Methodical:
  Relies on making systematic use of some predefined set of tests or test conditions: a taxonomy of common or likely types of failures, a list of important quality characteristics, or company-wide look-and-feel standards for mobile apps or web pages
  Examples : Checklist based
Process-compliant (or standard-compliant):
  Involves analyzing, designing, and implementing tests based on external rules and standards: those specified by industry-specific standards, by process documentation, by the rigorous identification and use of the test basis, or by any process or standard imposed on or by the organization
5.2 Test Planning and Estimation

## Slide 14
Test Strategy and Test Approach (K2)
Directed (or consultative):
  Driven primarily by the advice, guidance, or instructions of stakeholders, business domain experts, or technology experts, who may be outside the test team or outside the organization itself
Regression-averse:
  Motivated by a desire to avoid regression of existing capabilities.
  Includes reuse of existing testware (especially test cases and test data), extensive automation of regression tests, and standard test suites
Reactive
  Testing is reactive to the component or system being tested, and the events occurring during test execution, rather than being pre-planned (as the preceding strategies are)
  Tests are designed and implemented, and may immediately be executed in response to knowledge gained from prior test results
  Examples: Exploratory testing
5.2 Test Planning and Estimation

## Slide 15
Test Strategy and Test Approach - Example (K2)
There are several test strategies. Which strategy (1-4) is characterized by which description (A-D) below?
1. Analytical.
2. Methodical.
3. Model-based.
4. Consultative.
A. Tests are based on a state diagram of a required aspect of the product
B. Tests are designed and prioritized based on the level of risk.
C. Systematic use of some predefined set of test conditions.
D. Tests are chosen based on the views of business domain experts.
a) 1D, 2B, 3A, 4C
b) 1D, 2C, 3B, 4A
c) 1A, 2C, 3D, 4A
d) 1B, 2C, 3A, 3D
5.2 Test Planning and Estimation

## Slide 16
Entry Criteria and Exit Criteria (K2)
When to safely start a test level or test phase?
Availability of testable requirements, user stories, and/or models
Availability of test items that have met the exit criteria for any prior test levels
Availability of test environment
Availability of necessary test tools
Availability of test data and other necessary resources
When to safely stop testing?
Planned tests have been executed
A defined level of coverage (e.g., of requirements, user stories, acceptance criteria, risks, code) has been achieved
The number of unresolved defects is within an agreed limit
The number of estimated remaining defects is sufficiently low
The evaluated levels of reliability, performance efficiency, usability, security, and other relevant quality characteristics are sufficient
5.2 Test Planning and Estimation

## Slide 17
Test Execution Schedule (K3)
Test cases and test procedures are produced
Assembled into test suites
The test suites can be arranged in a test execution schedule that defines the order in which they are to be run
The test execution schedule should take into account such factors as prioritization, dependencies, confirmation tests, regression tests, and the most efficient sequence for executing the tests
Confirmation and regression tests must be prioritized as well, based on the importance of rapid feedback on changes, but here again dependencies may apply
5.2 Test Planning and Estimation

## Slide 18
Test Execution Schedule - Example (K3)
Consider the following test cases that are used to test an accounting system:
Given this information, what is the proper order in which to execute these test cases?
A - 3, 4, 5, 1, 2
B - 1, 3, 2, 4, 5
C- 5, 1, 3, 2, 4
D- 1, 2, 4, 3, 5
5.2 Test Planning and Estimation

## Slide 19
Factors Influencing the Test Effort (K1)
Product characteristics
  The risks associated with the product
  The quality of the test basis
  The size of the product
  The complexity of the product domain
  The requirements for quality characteristics (e.g., security, reliability)
  The required level of detail for test documentation
  Requirements for legal and regulatory compliance
5.2 Test Planning and Estimation

## Slide 20
Factors Influencing the Test Effort (K1)
Development process characteristics
  The stability and maturity of the organization
  The development model in use
  The test approach
  The tools used
  The test process
  Time pressure
5.2 Test Planning and Estimation

## Slide 21
Factors Influencing the Test Effort (K1)
People characteristics
  The skills and experience of the people involved, especially with similar projects and products (e.g., domain knowledge)
  Team cohesion and leadership
Test results
  The number and severity of defects found
  The amount of rework required
5.2 Test Planning and Estimation

## Slide 22
Test Estimation Techniques (K2)
Two of the most commonly used techniques are:
  Metrics-based technique: Estimating the test effort based on metrics of former similar projects, or based on typical values
  Expert-based technique: Estimating the test effort based on the experience of the owners of the testing tasks or by experts
  Example: Wideband Delphi
5.2 Test Planning and Estimation

## Slide 23
5.3 Test Monitoring and Control

## Slide 24
Metrics Used in Testing (K1)
Metrics can be collected during and at the end of test activities in order to assess:
  Progress against the planned schedule and budget
  Current quality of the test object
  Adequacy of the test approach
  Effectiveness of the test activities with respect to the objectives
5.3 Test Monitoring and Control

## Slide 25
Metrics Used in Testing (K1)
Common test metrics include
  Percentage of planned work done in test case preparation (or percentage of planned test cases implemented)
  Percentage of planned work done in test environment preparation
  Test case execution (e.g., number of test cases run/not run, test cases passed/failed, and/or test conditions passed/failed)
  Defect information (e.g., defect density, defects found and fixed, failure rate, and confirmation test results)
  Test coverage of requirements, user stories, acceptance criteria, risks, or code
  Task completion, resource allocation and usage, and effort
  Cost of testing, including the cost compared to the benefit of finding the next defect or the cost compared to the benefit of running the next test
5.3 Test Monitoring and Control

## Slide 26
Purposes, Contents, and Audiences for Test Reports (K2)
Summarize and communicate test activity information, both during and at the end of a test activity
ISO standard (ISO/IEC/IEEE 29119-3)
  Test report prepared during a test activity: test progress report
  Test report prepared at the end of a test activity: test summary report
Typical test progress reports may also include:
  The status of the test activities and progress against the test plan
  Factors impeding progress
  Testing planned for the next reporting period
  The quality of the test object
5.3 Test Monitoring and Control

## Slide 27
Purposes, Contents, and Audiences for Test Reports (K2)
Typical test summary reports may include
  Summary of testing performed
  Information on what occurred during a test period
  Deviations from plan, including deviations in schedule, duration, or effort of test activities
  Status of testing and product quality with respect to the exit criteria or definition of done
  Factors that have blocked or continue to block progress
  Metrics of defects, test cases, test coverage, activity progress, and resource consumption
  Residual risks
  Reusable test work products produced
The contents of a test report will depending on
  Project
  Organizational requirements
  Software development lifecycle
Test reports should be tailored based on the report’s audience
5.3 Test Monitoring and Control

## Slide 28
5.4 Configuration Management

## Slide 29
Configuration Management (K2)
Establish and maintain the integrity of the component/system, the testware, and their relationships to one another through the project and product lifecycle
Configuration management may involve ensuring the following:
  All test items are uniquely identified, version controlled, tracked for changes, and related to each other
  All items of testware are uniquely identified, version controlled, tracked for changes, related to each other and related to versions of the test item(s) so that traceability can be maintained throughout the test process
  All identified documents and software items are referenced unambiguously in test documentation
During test planning, configuration management procedures and infrastructure (tools) should be identified and implemented
5.4 Configuration Management

## Slide 30
5.5 Risks and Testing

## Slide 31
Definition of Risk (K1)
Risk involves the possibility of an event in the future which has negative consequences
The level of risk is determined by the likelihood of the event and the impact (the harm) from that event
Product and Project Risks (K2)
Product risk:
Involves the possibility that a work product may fail to satisfy the legitimate needs of its users and/or stakeholders
When the product risks are associated with specific quality characteristics of a product
Product risks include:
  Software might not perform its intended functions according to the specification
  Software might not perform its intended functions according to user, customer, and/or stakeholder needs
  A system architecture may not adequately support some non-functional requirement(s)
  A particular computation may be performed incorrectly in some circumstances
  A loop control structure may be coded incorrectly
  Response-times may be inadequate for a high-performance transaction processing system
  User experience (UX) feedback might not meet product expectations
5.5 Risks and Testing

## Slide 32
Product and Project Risks (K2)
Project risk: Involves situations that, should they occur, may have a negative effect on a project's ability to achieve its objectives
Project risks include:
  Project issues:
    Delays may occur in delivery, task completion, or satisfaction of exit criteria/definition of done
  Organizational issues:
    Skills, training, staff may not be sufficient, personnel issues,
    Users, business staff, or subject matter experts may not be available due to conflicting business priorities
  Political issues:
    Testers may not communicate their needs and/or the test results adequately
    Developers, testers may fail to follow up on information found in testing and reviews
  Technical issues: Problems in defining the right requirements, requirements not met due to constraints…
  Supplier issues: Failure of third party, contractual issues…
5.5 Risks and Testing

## Slide 33
Product and Project Risks - Example (K2)
  Which of the following are product risks?
  a) Failure prone software delivered.
  b) Software does not perform its intended functions.
  c) Insufficient staff available for testing.
  d) Test environment not ready on time.
  e) Poor data integrity and quality.
  A. b, c and e.
  B. b, d and e.
  C. a, b and e.
  D. b, c and d.
5.5 Risks and Testing

## Slide 34
Risk-based Testing and Product Quality (K2)
Risk is used to focus the effort required during testing
Testing may identify new risks
Risk-based approach to testing provides proactive opportunities to reduce the levels of product risk
In a risk-based approach, the results of product risk analysis are used to:
  Determine the test techniques to be used
  Determine the particular levels and types of testing to be performed
  Determine the extent of testing to be carried out
  Prioritize testing in an attempt to find the critical defects as early as possible
  Determine whether any activities in addition to testing could be employed to reduce risk
5.5 Risks and Testing

## Slide 35
Risk-based Testing and Product Quality (K2)
Risk management activities provide a disciplined approach to:
  Analyze what can go wrong (risks)
  Determine which risks are important to deal with
  Implement actions to mitigate those risks
  Make contingency plans to deal with the risks should they become actual events
5.5 Risks and Testing

## Slide 36
Risks and Testing - Example
Example 1:
Which of the following BEST defines risk level?
  a) Risk level is calculated by adding together the probabilities of all problem situations and the financial harm that results from them.
  b) Risk level is estimated by multiplying the likelihood of a threat to the system by the chance that the threat will occur and will result in financial damage.
  c) Risk level is determined by a combination of the probability of an undesirable event and the expected impact of that event
  d) Risk level is the sum of all potential hazards to a system multiplied by the sum of all potential losses from that system.
5.5 Risks and Testing

## Slide 37
5.6 Defect Management

## Slide 38
Defect Management (K3)
Defects found during testing should be logged
The way in which defects are logged depending on:
  Context of the component or system being tested
  Test level
  Software development lifecycle model
Any defects identified should be investigated and should be tracked from discovery and classification to their resolution
To manage all defects, an organization should establish a defect management process which includes a workflow and rules for classification
Defects may be reported during coding, static analysis, reviews, or during dynamic testing, or use of a software product
Defects may be reported for issues in code or working systems, or in any type of documentation
5.6 Defect Management

## Slide 39
Defect Management (K3)
Typical defect reports have the following objectives:
  Provide developers and other parties with information about any adverse event that occurred, to enable them to identify specific effects, to isolate the problem with a minimal reproducing test, and to correct the potential defect(s), as needed or to otherwise resolve the problem
  Provide test managers a means of tracking the quality of the work product and the impact on the testing (e.g., if a lot of defects are reported, the testers will have spent a lot of time reporting them instead of running tests, and there will be more confirmation testing needed)
  Provide ideas for development and test process improvement
5.6 Defect Management

## Slide 40
Defect Management (K3)
Incident report – Typical contents:
  Identifier
  Title and a short summary of the defect
  Date of the defect report, issuing organization, and author
  Identification of the test item (configuration item being tested)
  The development lifecycle phase(s) in which the defect was observed
  A description of the defect to enable reproduction and resolution, including logs, database dumps, screenshots, or recordings (if found during test execution)
  Expected and actual results
5.6 Defect Management

## Slide 41
Defect Management (K3)
Incident report – Typical contents:
  Scope or degree of impact (severity) of the defect on the interests of stakeholder(s)
  Urgency/priority to fix
  State of the defect report (e.g., open, deferred, duplicate, waiting to be fixed, awaiting confirmation testing, re-opened, closed)
  Conclusions, recommendations and approvals
  Global issues, such as other areas that may be affected by a change resulting from the defect
  Change history, such as the sequence of actions taken by project team members with respect to the defect to isolate, repair, and confirm it as fixed
  References, including the test case that revealed the problem
5.6 Defect Management

## Slide 42
Defect Management – Example (K3)
You are performing system testing of a train booking system and have found that occasionally the system reports that there are no available trains when you believe that there should be, based on the test cases you have run. You have provided the development manager with a summary of the defect and the version of the system you are testing. The developers recognize the urgency of the defect and are now waiting for you to provide more details so that they can fix it.
Given the following pieces of information:
1. Degree of impact (severity) of the defect
2. Identification of the test item
3. Details of the test environment
4. Urgency/priority to fix
5. Actual results
6. Reference to test case specification
Apart from the description of the defect, which includes a database dump and screenshots, which of the pieces of information would be MOST useful to include in the initial defect report?
1,2,6
1,4,5,6
2,3,4,5
3,5,6
5.6 Defect Management